# High-Level Plan: Convert Dashboard from Local CSV Data to Direct SQL Connection

The infrastructure for SQL mode already exists in the codebase. The build_dashboard.py script has a complete load_csv() abstraction that dispatches to either local CSV files or SQL queries based on the DASH_SQL_MODE environment variable. The SQL/ folder contains a working self-contained SQL-mode package. The goal of this plan is to make SQL the default/primary path and retire the CSV-file dependency.

# Phase 1 — Validate & Harden Existing SQL Mode

| Step | Description |
| --- | --- |
| 1. Audit _SQL_SOURCE_MAP | Confirm every CSV file consumed by the dashboard has a corresponding RDL entry. Currently the map covers 8 files; verify no CSV is loaded outside load_csv() (e.g. TruckBalance.csv is loaded via a separate loop — confirm it is in the map). |
| 2. Fix parameter substitution bug | The _sql_rows_for_csv function uses re.sub(rf'@{re.escape(p)}\\b', '?', ...) — the double-backslash \\b will not match a word boundary at runtime in a raw string (should be \b). Verify and fix. |
| 3. End-to-end SQL test | Test SQL mode on a machine with ODBC access to confirm all 8 datasets return expected column names and row counts. |

# Phase 2 — Remove CSV as the Default Path

| Step | Description |
| --- | --- |
| 4. Flip the default | Change _SQL_MODE default from 0 to 1, or restructure the entry point so SQL mode is the standard and CSV mode requires an explicit opt-in flag (e.g. DASH_CSV_MODE=1). |
| 5. Update launchers | Update launcher scripts (Update Dashboard.bat, update_dashboard.sh) to prompt for or accept a connection string instead of pointing to the Data/ folder. Make DASH_SQL_CONNECTION_STRING the only required config. |
| 6. Remove CSV fallback | Remove the CSV fallback from load_csv() once SQL mode is validated — or keep CSV as an explicit offline/dev override only. |

# Phase 3 — Consolidate to a Single Script

| Step | Description |
| --- | --- |
| 7. Merge SQL/ copy back to root | The SQL/ folder is a duplicate of the root build_dashboard.py. Once SQL is the primary path, maintain only one script at the repo root. |
| 8. Update documentation | Update SQL/README_SQL.md (or replace with a top-level file) to reflect the new default behavior and simplified setup steps. |
| 9. Archive stale files | Archive or delete the now-redundant Data/*.csv files, the old build_dashboard.py.old, and the SQL/ duplicate folder. Note: Budget/ CSVs are static reference data and should be kept. |

# Phase 4 — Improve Reliability & Operability

| Step | Description |
| --- | --- |
| 10. Connection retry / error messaging | Wrap _sql_connect() with a retry loop (3 attempts) and a clear, user-readable error that names the failing server and database. |
| 11. Shift-bounds validation | After computing _sql_shift_bounds(), run a quick SELECT COUNT(*) or SELECT MIN/MAX(ShiftId) check to confirm data is present in the requested range before running all 8 queries. |
| 12. Startup logging | Add a lightweight console log at startup that prints the connection string (with password redacted), shift range, and per-dataset row counts so operators can verify data freshness. |

# Phase 5 — Optional: Live / Auto-Refresh Mode

| Step | Description |
| --- | --- |
| 13. Enable istar_sql_backend.py as default server | Instead of generating a static HTML file, have the launcher start the backend server and open the browser automatically. The backend already exposes /api/dashboard-data. |
| 14. Configure auto-refresh interval | Currently a manual re-run is needed to refresh data. Configure the generated HTML to poll /api/dashboard-data on a configurable interval (e.g. every 5 minutes). |

# Key Files Affected

| File | Change |
| --- | --- |
| build_dashboard.py | Flip default to SQL mode; fix \b regex bug; add retry/logging |
| Update Dashboard.bat / update_dashboard.sh | Require connection string; remove CSV path |
| SQL/ folder | Merge back to root; retire duplicate |
| Data/*.csv | Archive/remove (keep Budget/ CSVs — static reference data, not live data) |
| README.md / SQL/README_SQL.md | Update setup instructions |

Document prepared: August 2026 — Albian Mine iSTAR Dashboard Team